ISSUES

### Title: Project repository initialization

Description: As a developer, I want to initialize the project repository structure, So that frontend, backend, configuration and documentation are clearly separated from the beginning.

Result:

- A repository exists with folders for mobile, server, config and docs.

- A README file explains the project structure.

Label: Environment

### Title: Installation and configuration of VS Code

Description: As a developer, I want to install and configure the IDE called “VS Code”, So that I can take advantage of a modern and useful IDE that makes coding easier. It also has compatibility with the new AI features, as well as an embedded web browser that may help with testing the frontend.

Result:

- It is possible to open a folder in the IDE and start coding.

- It is possible to run the project successfully

- It is possible to access the AI utilities

Label: Environment

### Title: Installation and configuration of development tools for iOS

Description: As a developer, I want to install Xcode and the IOS Simulator for the iPhone 12 Pro Max,  So that I can use the simulation environment to test and code the app. I will use the iPhone 12 Pro Max simulator, since that is the exact same type of mobile device that I currently have, therefore I can use it as a testing device in case it is needed.

Result:

- It is possible to launch Xcode

- It is possible to open an iPhone 12 Pro Max simulator

- It is possible to use the simulator correctly, for example: opening the App Store and Settings of the iPhone.

Label: Environment

### Title: Installation and configuration of Python backend environment

Description: As a developer, I want to configure a Python environment for the backend, So that dependencies and runtime are isolated from the system.

Result:

- A virtual/conda environment is created.

- Python packages can be installed and executed.

- FastAPI can run locally.

Label: Environment

### Title: PostgreSQL installation and local configuration

Description: As a developer, I want to install and configure PostgreSQL locally, So that the backend can persist user and interaction data.

Result:

- PostgreSQL is running locally.

- A database can be created and accessed.

- Connection credentials are available.

Label: Environment

## RF-01 – HELLO WORLD APP

### Title: Research React Native setup for iOS

Description: As a developer, I want to research how to create and run a React Native app on iOS, So that I can bootstrap the mobile application correctly.

Result:

- Knowledge of React Native iOS build process.

- Ability to create and run a basic app.

Label: Spike

### Title: Create Hello World mobile application

Description: As a developer, I want to create a Hello World mobile app, So that I can verify the development environment is correctly configured.

Result:

- The app compiles without errors.

- The app runs on the iOS simulator.

- “Hello World” is visible on screen.

Label: Mobile

## RF-02 – USER REGISTRATION & PROFILE MANAGEMENT

### Title: Define user data model

Description: As a developer, I want to define the user data model, So that all required fields are clearly structured and validated.

Result:

- User model includes email, password’s hash, name, contact person, phone and diversity type.

- Model is documented.

Label: Server

### Title: Encryption of passwords (Argon2)

Description: As a user, I want that my password is stored encrypted, So that the password is not visible by anyone.

Result:

- All passwords are stored using encryption.

Label: Server

### Title: Testing encryption of passwords

Description: As a developer, I want to implement unit testing to encrypt passwords, So that I can ensure that the accounts don’t store passwords in plain text.

Result:

- Add tests that prove boundary conditions

- Add tests that prove the business logic

Label: Unit tests

### Title: Database schema creation for users

Description: As a developer, I want to create the database schema for users, So that user data can be stored persistently.

Result:

- Users table exists in PostgreSQL.

Label: Server

### Title: User POST /signup REST endpoint

Description: As a user, I want to create an account using a signup endpoint, So that I can access the system with my personal profile.

Result:

- The endpoint will be /signup.

- The endpoint will validate the information sent by the user.

- The response will return a 200 OK status code.

- The response will return 400 Bad Request status code if the form fields have a format error.

- The response will return the information of each field and related data if the form fields have a format error, as in the field_errors.

- The response will return 409 Conflict status code if the account already exists.

- The response will return the related information to the code 409.

- The response will return a 500 Internal Server Error when an exception is thrown during the prediction.

- The request will contain an access token (JWT) if any operation has been done before.

- The response will return an access token in the headers (JWT).

Label: Server

### Title: Testing validation of sign up information

Description: As a developer, I want to implement unit testing to the validation of the user data when signing up, So that I can ensure that the data has the correct format.

Result:

- Add tests that prove boundary conditions

- Add tests that prove the business logic

Label: Unit Tests

### Title: Pydantic research for data validation in REST API

Description: As a developer, I want to research about the use of Pydantic and BaseModel, So that I can take advantage of it in order to validate the data that is sent by the user to the server.

Result:

- Knowledge about Pydantic.

Label: Spike

### Title: User POST /login REST endpoint

Description: As a user, I want to log into the system, So that I can authenticate and access protected features.

Result:

- The endpoint will be /login

- The endpoint will validate the information sent by the user.

- The response will return a 200 OK status code.

- The response will return 400 Bad Request status code if the form fields have a format error.

- The response will return the information of each field and related data if the form fields have a format error, as in the field_errors.

- The response will return 401 Unauthorized status code if credentials don’t match.

- The response will return the related information to the code 401.

- The response will return a 500 Internal Server Error when an exception is thrown during the prediction.

- The request will contain an access token (JWT) if any operation has been done before.

- The response will return an access token in the headers (JWT).

Label: Server

### Title: Testing validation of log in information

Description: As a developer, I want to implement unit testing to the validation of the user data when logging in, So that I can ensure that the data has the correct format.

Result:

- Add tests that prove boundary conditions

- Add tests that prove the business logic

Label: Unit Tests

### Title: User profile update endpoint

Description: As a user, I want to update my profile information, So that my data stays up to date.

Result:

- PUT /profile endpoint exists.

- Only authenticated users can update data.

- Changes are persisted in the database.

Label: Server

### Title: User account deletion endpoint

Description: As a user, I want to delete my account, So that my personal data is removed from the system.

Result:

- DELETE /profile endpoint exists.

- User data is removed or anonymized.

- Proper confirmation is returned.

Label: Server

### Title: Mobile sign up form

Description: As a user, I want to see a sign up form in the mobile app, So that I can create my account.

Result:

- All required fields are displayed.

- Input validation is performed.

- Submit button is conditionally enabled.

Label: Mobile

### Title: Mobile login form

Description: As a user, I want to see a login form in the mobile app, So that I can access my existing account.

Result:

- Email and password fields exist.

- Validation occurs before submission.

- Error messages are shown correctly.

Label: Mobile

## RF-03 & RF-04 – CAMERA & MICROPHONE ACCESS

### Title: Camera permission handling on iOS

Description: As a developer, I want to handle camera permissions, So that the app can safely access the device camera.

Result:

- Permission is requested at runtime.

- Denial is handled gracefully.

Label: Mobile

### Title: Microphone permission handling on iOS

Description: As a developer, I want to handle microphone permissions, So that the app can safely access the device microphone.

Result:

- Permission is requested at runtime.

- Denial is handled gracefully.

Label: Mobile

### Title: Capture image from camera

Description: As a user, I want to take a photo with the camera, So that the image can be processed by the system.

Result:

- Image capture works correctly.

- Image data is accessible in memory.

Label: Mobile

### Title: Capture video from camera

Description: As a user, I want to record video, So that video data can be streamed to the server.

Result:

- Video recording can start and stop.

- Preview is visible during recording.

Label: Mobile

### Title: Capture audio from microphone

Description: As a user, I want to record audio, So that voice data can be sent to the server.

Result:

- Audio recording works correctly.

- Audio stream is available in chunks.

Label: Mobile

## RF-05 – REST API EXPOSURE

### Title: FastAPI project scaffolding

Description: As a developer, I want to scaffold a FastAPI project, So that the backend REST API is properly structured.

Result:

- FastAPI app runs locally.

- Swagger UI is accessible.

Label: Server

### Title: OpenAPI documentation configuration

Description: As a developer, I want to configure OpenAPI documentation, So that all endpoints are documented and testable.

Result:

- Swagger reflects all endpoints.

- Request and response schemas are visible.

Label: Server

## RF-07 – REAL-TIME SOCKET COMMUNICATION

### Title: Research socket communication in Python

Description: As a developer, I want to research socket communication in Python, So that real-time data transfer is reliable.

Result:

- Knowledge of socket or WebSocket options.

- Decision on protocol.

Label: Spike

### Title: Define socket message protocol

Description: As a developer, I want to define a socket message protocol, So that client and server can exchange structured data.

Result:

- Message types are defined.

- Metadata and payload structure is documented.

Label: Server

### Title: Implement socket server

Description: As a developer, I want to implement the socket server, So that the backend can receive real-time data.

Result:

- Server accepts connections.

- Messages are received correctly.

Label: Server

### Title: Implement socket client on mobile

Description: As a user, I want the mobile app to connect via sockets, So that data can be streamed in real time.

Result:

- Socket connection is established.

- Reconnection logic exists.

Label: Mobile

### Title: Stream image data through sockets

Description: As a user, I want to send images via sockets, So that the server can process them immediately.

Result:

- Images are sent successfully.

- Server acknowledges reception.

Label: Mobile

### Title: Stream audio data through sockets

Description: As a user, I want to stream audio via sockets, So that the server can process voice input in real time.

Result:

- Audio chunks are transmitted.

- Stream lifecycle is controlled.

Label: Mobile

### Title: Stream video data through sockets

Description: As a user, I want to stream video via sockets, So that the server can process video input in real time.

Result:

- Video chunks are transmitted.

- Stream lifecycle is controlled.

Label: Mobile

## RF-08 – DATA & AI PROCESSING

### Title: Implement data ingestion pipeline

Description: As a developer, I want to ingest incoming media data, So that it can be processed consistently by the system.

Result:

- Data is normalized.

- Processing pipeline is triggered.

Label: Server

### Title: Integrate basic AI processing libraries

Description: As a developer, I want to integrate AI processing libraries, So that the system can analyze images, audio or video.

Result:

- At least one AI library is integrated.

- Sample processing works.

Label: Server

## RF-09 – CONTEXTUAL VOICE ASSISTANT

### Title: Speech-to-text integration

Description: As a user, I want my voice to be converted into text, So that the system can understand my instructions.

Result:

- Audio is converted to text.

- Transcription accuracy is acceptable.

Label: Server

### Title: Text-to-speech integration

Description: As a user, I want to receive voice responses, So that interaction feels natural and hands-free.

Result:

- Text responses are converted to audio.

- Audio is sent back to the mobile app.

Label: Server

### Title: Play assistant voice responses on mobile

Description: As a user, I want to hear the assistant responses, So that I can interact without looking at the screen.

Result:

- Audio playback works correctly.

- No blocking of UI.

Label: Mobile

## RF-10 – ASSISTANT MODES

### Title: Define assistant modes

Description: As a developer, I want to define assistant modes, So that the system can react differently based on user commands.

Result:

- Modes are documented.

- Default mode exists.

Label: Server

### Title: Switch assistant mode via voice command

Description: As a user, I want to change assistant mode using voice commands, So that interaction remains natural.

Result:

- Commands are detected.

- Mode is updated correctly.

Label: Server

## RF-11 & RF-12 – DATA MANAGEMENT & HISTORY

### Title: Database schema for interaction history

Description: As a developer, I want to store interaction history, So that past conversations and decisions can be reviewed.

Result:

- History tables exist.

- Relations to users are defined.

Label: Server

## RF-13 & RF-14 – AI MODEL MANAGEMENT

### Title: Research Ollama model integration

Description: As a developer, I want to research Ollama integration, So that AI models can be executed locally.

Result:

- Knowledge of Ollama APIs.

- List of usable models.

Label: Spike

### Title: Implement AI model registry

Description: As a developer, I want to implement a model registry, So that models can be selected dynamically.

Result:

- Registry supports multiple models.

- Metadata is available per model.

Label: Server

### Title: Dynamic AI model selection logic

Description: As a developer, I want to select AI models dynamically, So that each task uses the most appropriate model.

Result:

- Selection logic is implemented.

- Models can be swapped without redeploy.

Label: Server

## RF – CONFIGURATION

### Title: Configuration file definition

Description: As a developer, I want a configuration file or database, So that system behavior can be adjusted without code changes.

Result:

- Config file/schema exists.

- Values are loaded at runtime.

Label: Server